Softball Coach AI

Full-Stack React, TypeScript, FastAPI & Supabase Migration Workbook

★ Lead Developer Note: This workbook serves as your structured tutorial guide. Work through each milestone step-by-step. Do not rush, and always test each component before moving to the next layer.

# Part 1: Architectural Evolution

By moving away from Streamlit, you are transitioning your application from a single-threaded server monolith to a modern decoupled client-server architecture. This eliminates script rerun lag, ensures strict safety for API secrets, and introduces a highly scalable API structure.

# Milestone 1: Supabase Setup & Postgres Database

First, you will set up a free cloud-hosted database on Supabase to keep coach profiles and vector chunks persistent, solving the issue of serverless ephemeral drives wiping local SQLite files.

1. Create a project on Supabase.com (free tier).
2. Enable the pgvector extension in the Supabase SQL editor using:

CREATE EXTENSION IF NOT EXISTS vector;

3. Create the Database Schema tables for both profiles and LangChain embeddings:

-- Create coaches profiles CREATE TABLE IF NOT EXISTS coaches ( id SERIAL PRIMARY KEY, username VARCHAR(255) UNIQUE NOT NULL, password_hash VARCHAR(255) NOT NULL, coach_name VARCHAR(255) NOT NULL, location VARCHAR(255) NOT NULL, primary_age_group VARCHAR(50) NOT NULL, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); -- Create RAG embedding database table CREATE TABLE IF NOT EXISTS langchain_pg_embedding ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), collection_id UUID, embedding VECTOR(1536), document VARCHAR, cmetadata JSONB, custom_id VARCHAR );

## Phase 2: Adapting your Database Code

Modify your local src/database.py file to connect directly to the Supabase Cloud PostgreSQL database using psycopg2 instead of sqlite3. Ensure you hold credentials in a secure .env file locally:

# src/database.py import psycopg2 from psycopg2.extras import RealDictCursor import hashlib import re import os from dotenv import load_dotenv load_dotenv() DATABASE_URL = os.getenv("DATABASE_URL") def get_db_connection(): return psycopg2.connect(DATABASE_URL, cursor_factory=RealDictCursor) def register_coach(username, password, coach_name, location, age_group): conn = get_db_connection() cursor = conn.cursor() try: pwd_hash = hash_password(password) cursor.execute(''' INSERT INTO coaches (username, password_hash, coach_name, location, primary_age_group) VALUES (%s, %s, %s, %s, %s) ''', (username.lower().strip(), pwd_hash, coach_name.strip(), location.strip(), age_group)) conn.commit() return True except psycopg2.IntegrityError: return False finally: cursor.close() conn.close()

# Milestone 2: Constructing the FastAPI Web API Core

FastAPI maps backend Python modules to clear HTTP interfaces that can be called asynchronously by React. Install the requirements (fastapi, uvicorn) and construct your server wrapper:

# src/main.py from fastapi import FastAPI, HTTPException from fastapi.middleware.cors import CORSMiddleware from pydantic import BaseModel, EmailStr from src.database import authenticate_coach, register_coach app = FastAPI(title="Softball Coach AI API") app.add_middleware( CORSMiddleware, allow_origins=["*"], # Swap with your React URL in prod allow_credentials=True, allow_methods=["*"], allow_headers=["*"], ) class RegisterRequest(BaseModel): username: EmailStr password: str coach_name: str location: str age_group: str @app.post("/api/auth/register") def api_register(data: RegisterRequest): success = register_coach(data.username, data.password, data.coach_name, data.location, data.age_group) if not success: raise HTTPException(status_code=400, detail="Username already exists.") return {"message": "Account created successfully!"}

# Milestone 3: Scaffolding the React & TypeScript Frontend

Use Vite to scaffold the frontend project inside a subdirectory. Choose React and TypeScript when prompted:

npm create vite@latest frontend -- --template react-ts cd frontend npm install npm install lucide-react

This creates a clean, compiled setup. You will build highly responsive UI components and fetch API endpoints using async/await methods, replacing the rigid top-to-bottom run mechanics of Streamlit.

★ Developer Safety Rule: Ensure you never hardcode API keys or database URLs directly in your code. Always reference process.env or os.environ, and check that your local .env is ignored in your Git settings.